Shopora Demo Build Spec — Prescriptive Implementation Doc

Version 1.0  ·  Author: RC  ·  For: Harshad (Engineering Intern)

Companion to: AIORA JS Tag Demo — End-to-End Strategy and Execution. That doc says WHY and WHAT. This doc says HOW — the exact Shopora changes required to make the 25 demo scenarios render, in the order to build them.

Part 1 — Approach and philosophy

The core idea: URL-parameter-driven demo scenarios

You are NOT building a real e-commerce backend. You are building 25 deterministic page states that render on demand when a specific URL is loaded. Each scenario has a URL like /cart.html?demo=stacked-discounts, and when that URL loads, JavaScript detects the demo parameter and renders that specific scenario's UI state.

This means: no login system, no real promo engine, no real inventory. Everything is static configuration + JavaScript that reads the URL parameter and paints the right state onto the page. The tag then observes that state exactly as if it were a real retailer's page.

Why this approach

Deterministic — every scenario renders the same way, every time. Demo reliability is critical.

No backend — you don't have time to build a full e-commerce backend, and it's not needed for the demo to work.

Testable — you can navigate to each URL and visually verify the scenario before the tag ever runs.

Reproducible — the demo lead can navigate to any scenario on demand during a customer conversation.

What Shopora looks like today (baseline)

Shopora currently has: homepage (/index.html), category page (/category.html with ?category= param), cart page (/cart.html), checkout page (/checkout.html), and orders page (/orders.html). Categories: Electronics, Fashion, Home, Books. Free delivery threshold: $35. Loyalty tier mentioned: 'Shopora Plus — extra 5% off.' Currency: USD.

Existing brand landscape (from tag test logs): VoltMax, PulseTune, Luna, MetroStride, OakLine. This doc expands the catalog and specifies where each brand appears.

Build order

Work through this doc in order. Do NOT jump to Part 3 (scenarios) without completing Part 2 (foundation) — the scenarios depend on foundation changes being in place.

Step 1. Foundation changes (Part 2). Expected time: 3-5 days.

Step 2. Pattern 1 scenarios (5 scenarios). Expected time: 2-3 days.

Step 3. Pattern 2 scenarios (5 scenarios). Expected time: 2-3 days.

Step 4. Pattern 3 scenarios (5 scenarios). Expected time: 2-3 days.

Step 5. Pattern 4 scenarios (5 scenarios). Expected time: 2-3 days.

Step 6. Pattern 5 scenarios (5 scenarios). Expected time: 2-3 days.

Step 7. End-to-end testing checklist (Part 4). Expected time: 1-2 days.

Total: 15-20 working days. Be honest about progress; flag blockers immediately.

════════════════════════════════════════════════════════════

Part 2 — Foundation changes (build these first)

Seven foundation changes. All must be complete before any scenario work begins.

2.1 — Expand the product catalog

The scenarios need a specific set of products with specific SKUs, brands, prices, and category assignments. Below is the target catalog. Add these to Shopora's product data source (products.json, config file, or wherever the product list lives).

The catalog has 40 products across 4 categories, with specific brand distribution designed to enable brand-over-concentration scenarios (Pattern 3).

Electronics category (12 SKUs):

| SKU | Name | Brand | Price | Old Price | Discount | Availability |
| --- | --- | --- | --- | --- | --- | --- |
| el-1 | VoltMax 15" Laptop Pro | VoltMax | 1499.99 | 1799.99 | 17% | in-stock |
| el-2 | PulseTune Wireless Headphones | PulseTune | 89.99 | 119.99 | 25% | in-stock |
| el-3 | PulseTune Earbuds Pro | PulseTune | 129.99 | 159.99 | 19% | in-stock |
| el-4 | VoltMax Smartwatch | VoltMax | 199.99 | 249.99 | 20% | in-stock |
| el-5 | PulseTune Bluetooth Speaker | PulseTune | 59.99 | 79.99 | 25% | in-stock |
| el-6 | StreamHub 4K Streaming Stick | StreamHub | 39.99 | 49.99 | 20% | in-stock |
| el-7 | VoltMax Tablet 10" | VoltMax | 349.99 | 429.99 | 19% | in-stock |
| el-8 | PulseTune Soundbar | PulseTune | 179.99 | 229.99 | 22% | in-stock |
| el-9 | NovaPeak Wireless Charger | NovaPeak | 24.99 | 34.99 | 29% | in-stock |
| el-10 | VoltMax Gaming Mouse | VoltMax | 44.99 | 54.99 | 18% | in-stock |
| el-11 | IronCore Portable SSD 1TB | IronCore | 89.99 | 119.99 | 25% | in-stock |
| el-12 | ClearWave USB-C Hub | ClearWave | 34.99 | 44.99 | 22% | in-stock |

Fashion category (10 SKUs):

| SKU | Name | Brand | Price | Old Price | Discount | Availability |
| --- | --- | --- | --- | --- | --- | --- |
| fa-1 | Luna Graphic Cotton Tee | Luna | 18.99 | 24.99 | 24% | in-stock |
| fa-2 | Luna Casual Denim Jacket | Luna | 68.99 | 89.99 | 23% | in-stock |
| fa-3 | MetroStride Running Shoes | MetroStride | 74.99 | 94.99 | 21% | in-stock |
| fa-4 | Luna Wool Sweater | Luna | 54.99 | 74.99 | 27% | in-stock |
| fa-5 | Luna Slim Fit Jeans | Luna | 48.99 | 64.99 | 25% | in-stock |
| fa-6 | MetroStride Athletic Socks 3pk | MetroStride | 12.99 | 17.99 | 28% | in-stock |
| fa-7 | Luna Structured Handbag | Luna | 89.99 | 119.99 | 25% | in-stock |
| fa-8 | Sable&Co Leather Belt | Sable&Co | 34.99 | 44.99 | 22% | in-stock |
| fa-9 | Meridian Sunglasses | Meridian | 44.99 | 59.99 | 25% | in-stock |
| fa-10 | MetroStride Windbreaker | MetroStride | 59.99 | 79.99 | 25% | in-stock |

Home category (10 SKUs):

| SKU | Name | Brand | Price | Old Price | Discount | Availability |
| --- | --- | --- | --- | --- | --- | --- |
| ho-1 | OakLine Coffee Table | OakLine | 199.99 | 249.99 | 20% | in-stock |
| ho-2 | HearthWorks Table Lamp | HearthWorks | 49.99 | 64.99 | 23% | in-stock |
| ho-3 | OakLine Bookshelf 5-Tier | OakLine | 129.99 | 169.99 | 24% | in-stock |
| ho-4 | Terra&Co Ceramic Planter Set | Terra&Co | 29.99 | 39.99 | 25% | in-stock |
| ho-5 | Belfry Bath Towel Set | Belfry | 34.99 | 44.99 | 22% | in-stock |
| ho-6 | OakLine Console Table | OakLine | 159.99 | 199.99 | 20% | in-stock |
| ho-7 | HearthWorks Throw Blanket | HearthWorks | 39.99 | 54.99 | 27% | in-stock |
| ho-8 | Terra&Co Dinnerware Set 12pc | Terra&Co | 79.99 | 99.99 | 20% | in-stock |
| ho-9 | Belfry Memory Foam Pillow 2pk | Belfry | 44.99 | 59.99 | 25% | in-stock |
| ho-10 | HearthWorks Wall Mirror | HearthWorks | 89.99 | 119.99 | 25% | in-stock |

Books category (8 SKUs):

| SKU | Name | Brand | Price | Old Price | Discount | Availability |
| --- | --- | --- | --- | --- | --- | --- |
| bo-1 | Chapter&Verse Bestseller Novel | Chapter&Verse | 14.99 | 19.99 | 25% | in-stock |
| bo-2 | InkPress Business Strategy Book | InkPress | 22.99 | 29.99 | 23% | in-stock |
| bo-3 | Chapter&Verse Poetry Collection | Chapter&Verse | 12.99 | 16.99 | 24% | in-stock |
| bo-4 | Northwind Cookbook | Northwind | 19.99 | 24.99 | 20% | in-stock |
| bo-5 | InkPress Self-Help Bestseller | InkPress | 16.99 | 21.99 | 23% | in-stock |
| bo-6 | Chapter&Verse Mystery Novel | Chapter&Verse | 13.99 | 17.99 | 22% | in-stock |
| bo-7 | Northwind Travel Guide | Northwind | 18.99 | 24.99 | 24% | in-stock |
| bo-8 | InkPress History Bestseller | InkPress | 24.99 | 32.99 | 24% | in-stock |

Total: 40 products across 15 brands. Brand distribution is intentional:

• VoltMax has 5 tiles (dominant in electronics — Pattern 3 requires this).

• PulseTune has 5 tiles (also dominant in electronics — Pattern 3).

• Luna has 5 tiles (dominant in fashion — Pattern 3).

• Other brands have 1-3 tiles each to provide realistic long-tail assortment.

Implementation: store this as a JSON file at /public/data/products.json or equivalent. All pages should read from this single source of truth. Do not hardcode products in HTML.

2.2 — Brand definitions and demo config

Create a config file at /public/data/demo_config.json containing brand definitions, margin floors, and other demo-mode constants.

{
  "brands": {
    "VoltMax":       { "category_focus": "electronics" },
    "PulseTune":     { "category_focus": "electronics" },
    "StreamHub":     { "category_focus": "electronics" },
    "NovaPeak":      { "category_focus": "electronics" },
    "IronCore":      { "category_focus": "electronics" },
    "ClearWave":     { "category_focus": "electronics" },
    "Luna":          { "category_focus": "fashion" },
    "MetroStride":   { "category_focus": "fashion" },
    "Sable&Co":      { "category_focus": "fashion" },
    "Meridian":      { "category_focus": "fashion" },
    "OakLine":       { "category_focus": "home" },
    "HearthWorks":   { "category_focus": "home" },
    "Terra&Co":      { "category_focus": "home" },
    "Belfry":        { "category_focus": "home" },
    "Chapter&Verse": { "category_focus": "books" },
    "InkPress":      { "category_focus": "books" },
    "Northwind":     { "category_focus": "books" }
  },
  "shipping": {
    "free_shipping_threshold": 35.00,
    "standard_shipping_fee": 5.99,
    "oversized_shipping_fee": 9.99,
    "oversized_categories": ["home"]
  },
  "margin_floors_by_category": {
    "electronics": 0.35,
    "fashion": 0.40,
    "home": 0.35,
    "books": 0.30
  },
  "loyalty": {
    "plus_discount_pct": 5,
    "tier_names": ["guest", "member", "plus", "gold"]
  },
  "promo_codes": {
    "WELCOME10": { "type": "percent", "value": 10, "eligibility": "first_order" },
    "SAVE20":    { "type": "percent", "value": 20, "eligibility": "any" },
    "SAVE50":    { "type": "flat", "value": 50, "min_order": 200, "eligibility": "any" },
    "MEMBER5":   { "type": "percent", "value": 5, "eligibility": "member_only" }
  }
}

2.3 — New page: Product Detail Page (PDP)

Shopora currently has no PDP. You need to build /pdp.html. It takes a query parameter ?sku=... to determine which product to display. The layout should be standard e-commerce PDP:

• Product image (placeholder — use any generic image, doesn't matter for the demo).

• Product name (large, bold, from products.json).

• Brand (linked to brand page — link can go nowhere for demo).

• Current price, old price (strikethrough), discount badge (from products.json).

• Delivery promise (e.g., 'FREE delivery Tomorrow' or shipping fee if triggered).

• Availability indicator (in stock / out of stock / low stock).

• Quantity selector.

• Add to Cart button.

• Product description (any lorem ipsum text is fine).

• Below the fold: 'Customers also bought' — 4 recommendation tiles (used in Pattern 3, Scenario 3.4).

Data attributes required on the product card container: data-product-id, data-brand, data-category, data-sponsored (default false), data-availability. These are what the tag reads.

2.4 — New UI components

Six new UI components are needed across pages. Build these as reusable components.

2.4.1 — Logged-in state indicator (header)

The header currently shows 'Hello, guest.' When URL param ?identity=logged-in is present, change to 'Hello, [name]' (use a placeholder name like 'Rahul'). Add data attributes to the header account chip:

<!-- Guest state -->
<a href="#" class="account-chip"
   data-identity-state="guest">
  <span class="greeting">Hello, guest</span>
  <span class="account-label">Account</span>
</a>

<!-- Logged-in state (triggered by ?identity=logged-in) -->
<a href="#" class="account-chip"
   data-identity-state="recognized"
   data-member-tier="plus"
   data-customer-hash="demo-customer-hash-abc123">
  <span class="greeting">Hello, Rahul</span>
  <span class="account-label">Shopora Plus</span>
</a>

2.4.2 — Member tier chip (header, cart, checkout)

Small chip that shows loyalty tier when user is logged in. Appears in header and can appear in cart/checkout. When URL param ?member_tier=plus is present, render:

<div class="loyalty-chip"
     data-loyalty-tier="plus"
     data-loyalty-balance="450">
  <span class="tier-label">Shopora Plus</span>
  <span class="points">450 points</span>
  <span class="tier-threshold">50 from Gold</span>
</div>

2.4.3 — Sponsored badge on product tiles

Any product tile can be flagged as sponsored. Add a visible 'Sponsored' badge and set data-sponsored='true' on the tile container. Scenarios in Pattern 3 will flag specific products as sponsored via URL params or config.

<article class="product-card"
         data-product-id="el-2"
         data-brand="PulseTune"
         data-sponsored="true">
  <span class="sponsored-label">Sponsored</span>
  <!-- ...rest of card content... -->
</article>

2.4.4 — BOGO badge on product tiles

Some product tiles show a 'Buy One Get One' badge. Used in Pattern 4, Scenario 4.2.

<article class="product-card"
         data-product-id="fa-1"
         data-bogo="true">
  <span class="bogo-badge">Buy One Get One Free</span>
  <!-- ...rest of card content... -->
</article>

2.4.5 — Countdown timer component

Live-updating countdown. The 'Today's best deals' section already has one showing '09:42:18'. Make sure it decrements every second. Include data attribute:

<div class="countdown-timer"
     data-deadline-timestamp="2026-08-30T00:00:00Z">
  Ends in <span class="countdown-value">09:42:18</span>
</div>

2.4.6 — Inline promo field state indicator (cart)

The cart's promo code field needs to show state: accepted, rejected (with inline reason), or empty. Structure:

<div class="promo-field"
     data-promo-state="accepted"
     data-applied-code="WELCOME10">
  <label>Promo code</label>
  <input type="text" value="WELCOME10">
  <span class="promo-message success">Applied: 10% off</span>
</div>

<!-- rejected state -->
<div class="promo-field"
     data-promo-state="rejected"
     data-inline-reason="Code expired">
  <label>Promo code</label>
  <input type="text" value="WELCOME10">
  <span class="promo-message error">Invalid code</span>
</div>

2.5 — Demo mode URL routing infrastructure

Build a small JavaScript module (e.g., /public/js/demo_router.js) that reads URL parameters on every page load and applies the appropriate demo state. Include this script on every page.

The router reads three main parameter types:

• ?demo=<scenario-slug> — triggers a specific scenario's state (e.g., ?demo=stacked-discounts).

• ?identity=<state> — sets identity state (guest | logged-in). Default: guest.

• ?member_tier=<tier> — sets loyalty tier when logged in (member | plus | gold). Default: none.

The router modifies the DOM after page load. All 25 scenarios below map to a specific combination of these parameters. Each scenario section below specifies its exact URL.

// Pseudocode for /public/js/demo_router.js
document.addEventListener("DOMContentLoaded", () => {
  const params = new URLSearchParams(window.location.search);
  const demo = params.get("demo");
  const identity = params.get("identity") || "guest";
  const memberTier = params.get("member_tier");
  
  // Apply identity state
  if (identity === "logged-in") applyLoggedInState(memberTier);
  
  // Apply demo scenario
  if (demo) applyDemoScenario(demo);
});

function applyDemoScenario(slug) {
  const handler = DEMO_HANDLERS[slug];
  if (handler) handler();
  else console.warn("Unknown demo scenario:", slug);
}

const DEMO_HANDLERS = {
  "stacked-discounts": () => { /* populate cart with 3 stacked promos */ },
  "hero-claim-mismatch": () => { /* set hero to promise 35% off */ },
  "brand-dominance-trending": () => { /* make trending row 60% VoltMax */ },
  // ... 22 more handlers, one per scenario
};

2.6 — Cart state management for demo

For scenarios that need pre-populated carts, the demo router should populate the cart state directly (via sessionStorage or a JS object) rather than requiring the user to add items manually. This makes each cart scenario deterministic.

// Example: ?demo=stacked-discounts should populate the cart
// with 1x el-2 PulseTune Headphones, apply WELCOME10 code,
// apply member 5% discount, show all three in savings breakdown.

function populateStackedDiscountsCart() {
  const cartState = {
    items: [
      { sku: "el-2", quantity: 1, unit_price: 89.99, name: "PulseTune Headphones" }
    ],
    subtotal: 89.99,
    savings_components: [
      { label: "Markdown", amount: 30.00 },
      { label: "WELCOME10 code (10%)", amount: 6.00 },
      { label: "Shopora Plus (5%)", amount: 2.70 }
    ],
    shipping: 0,
    total: 51.29
  };
  renderCart(cartState);
}

2.7 — Add data attributes for tag observation

The tag identifies elements by data attributes. For every scenario, make sure the following data attributes are present on the appropriate elements:

On the body element:

• data-page-type: homepage | category | cart | checkout | pdp | search | confirmation

On product cards:

• data-product-id: SKU

• data-brand: brand name

• data-category: electronics | fashion | home | books

• data-sponsored: true | false

• data-availability: in-stock | out-of-stock | low-stock

• data-position: numeric position within surface

On modules (banners, hero, promo):

• data-module-type: hero | banner | promo | carousel | brand_band | countdown

• data-module-id: unique ID for the module instance

On the header account chip:

• data-identity-state: guest | recognized

• data-member-tier: (only when recognized)

• data-customer-hash: (only when recognized; use a demo placeholder value)

On cart lines and promo field:

• data-cart-item-sku, data-cart-item-quantity, data-cart-item-line-total

• data-promo-state, data-applied-code, data-inline-reason

════════════════════════════════════════════════════════════

Part 3 — Per-scenario implementation

25 scenarios. Five per pattern. Each subsection specifies: the trigger URL, exact render state, DOM requirements, and verification steps. Build them in the order below.

════════════════════════════════════════════════════════════

Pattern 1 — Ungoverned Offer Stacking (Scenarios 1.1-1.5)

────────────────────────────────────────────────────────────

Scenario 1.1  ·  Deep-discount stacking on a single SKU

Pattern: Ungoverned Offer Stacking

Trigger URL:

/cart.html?demo=stacked-discounts&identity=logged-in&member_tier=plus

What should render:

Cart page shows 1x PulseTune Headphones (SKU el-2, $89.99 current price, was $119.99). Applied promo code: WELCOME10. Three separate discount lines visible in the savings breakdown. Cart totals reflect all three stacked.

Exact cart state to render:

Line item:
  PulseTune Wireless Headphones × 1     $89.99

Subtotal:                                $89.99
Savings breakdown:
  • Markdown (25% off original)         -$30.00
  • WELCOME10 code (10% off)             -$6.00
  • Shopora Plus member (5% off)         -$2.70
Total savings:                          -$38.70
Shipping:                                 FREE
Total:                                   $51.29

DOM requirements:

• Cart line item has data-cart-item-sku='el-2', data-cart-item-quantity='1', data-cart-item-line-total='89.99'.

• Savings breakdown section (.savings-display) contains three separate .savings-component divs, each with data-component-type ('markdown' | 'code' | 'loyalty') and data-amount.

• Promo field shows data-promo-state='accepted' and data-applied-code='WELCOME10'.

• Header shows data-identity-state='recognized' and data-member-tier='plus'.

How to verify:

• Navigate to the URL. Cart page loads with the pre-populated state above.

• Open DevTools. Confirm all data attributes are present.

• Run the tag. Confirm CartStateSignal has three items in savings_display.components.

────────────────────────────────────────────────────────────

Scenario 1.2  ·  Stacked discounts drop cart below free-shipping threshold

Pattern: Ungoverned Offer Stacking

Trigger URL:

/cart.html?demo=shipping-threshold-broken

What should render:

Cart with 1x MetroStride Socks 3pk ($12.99) + 1x NovaPeak Wireless Charger ($24.99) + 1x Terra&Co Planter Set ($29.99) = $67.97 subtotal (above $35 threshold). Apply SAVE20 code (20% off = -$13.59). New subtotal: $54.38 (still above threshold, good). But also apply markdown discounts on all three items ($9 total). New subtotal: $45.38. Still above $35 threshold — but wait: also apply a stacked $15 loyalty credit. New subtotal: $30.38 — NOW below $35 threshold. Cart still displays 'FREE delivery' from earlier state.

Simplified: build the render so that after all discounts, cart is $30.38 and 'FREE delivery' is still shown as the shipping line — contradiction visible on the page.

DOM requirements:

• Cart shows 3 line items with correct SKUs and prices.

• Savings breakdown shows 4 components (SAVE20 code, 3 markdowns, loyalty credit).

• Shipping line shows 'FREE delivery' (or $0.00 shipping charge) even though cart is $30.38.

• Header still displays 'Free delivery above $35' claim.

How to verify:

• Navigate to URL, confirm cart shows sub-$35 total AND 'FREE delivery' text simultaneously.

• Tag captures ClaimSignal for 'free shipping above $35' AND CartStateSignal with total < $35.

────────────────────────────────────────────────────────────

Scenario 1.3  ·  Welcome code applied to a returning Plus member

Pattern: Ungoverned Offer Stacking

Trigger URL:

/cart.html?demo=welcome-code-returning-member&identity=logged-in&member_tier=plus

What should render:

Header shows 'Hello, Rahul' + 'Shopora Plus' member chip (returning customer). Cart has 1x InkPress Business Strategy Book ($22.99). Savings breakdown shows: 'Welcome code WELCOME10 applied: 10% off' AND 'Shopora Plus member: 5% off'. Both are simultaneously applied. WELCOME10 should be for new customers only — Plus member is clearly not new.

DOM requirements:

• Header data-identity-state='recognized', data-member-tier='plus'.

• Cart savings breakdown includes a component labeled 'WELCOME10' or 'Welcome code' or 'First-order code'.

• Cart savings breakdown ALSO includes a component labeled 'Shopora Plus' or 'Loyalty' or 'Member discount'.

How to verify:

• Navigate to URL. Both discounts visible in cart.

• Tag captures identity_summary.state='recognized', identity_summary.member_tier='plus'.

• CartStateSignal.savings_display.components contains both the welcome-code component and the loyalty component.

────────────────────────────────────────────────────────────

Scenario 1.4  ·  Percent + dollar + BOGO all firing on same items

Pattern: Ungoverned Offer Stacking

Trigger URL:

/cart.html?demo=multi-mechanism-stack

What should render:

Cart has 2x Luna Cotton Graphic Tee (SKU fa-1, $18.99 each = $37.98 subtotal). BOGO 'Buy One Get One 50%' is applied to fa-1 (second unit gets 50% off). Then SAVE20 code is applied (20% off entire cart). Then a $5 category coupon is applied. Then Plus member 5% off. Four discount mechanisms stacked on a $37.98 cart.

Exact cart state:

Line 1: Luna Cotton Graphic Tee × 2    $37.98
  (2 × $18.99 = $37.98)

Subtotal:                              $37.98
Savings breakdown:
  • Markdown (24% off)                 -$12.00
  • BOGO 50% off 2nd unit               -$9.50
  • SAVE20 code (20% off)               -$7.60
  • $5 category coupon                  -$5.00
  • Shopora Plus (5%)                   -$1.90
Total savings:                         -$36.00
Effective total after discounts:        $1.98
(Effective 95% off — clearly an error state.)

DOM requirements:

• Cart shows 2 units of fa-1 with per-unit price and line total.

• Savings breakdown has 5 separate components.

• Total is ~$1.98, savings shown as -$36.00 vs subtotal $37.98.

How to verify:

• Navigate to URL. Cart shows the absurd 5-component discount stack.

• Tag captures 5 components in savings_display.

────────────────────────────────────────────────────────────

Scenario 1.5  ·  Stacked discounts below margin floor

Pattern: Ungoverned Offer Stacking

Trigger URL:

/cart.html?demo=margin-floor-violation&identity=logged-in&member_tier=plus

What should render:

Cart has 1x MetroStride Running Shoes (fa-3, listed $74.99, marked from $94.99 — 21% off). Apply SAVE20 code (20% off = -$15). Plus loyalty 5% (-$3.75). Plus $10 sale credit. Effective price: $46.24. Fashion margin floor is $40 per unit (per demo_config.json) — still technically above floor. Now push it further: apply an extra 15% off through a second stacked code. New effective: $39.30. BELOW margin floor. Retailer would be losing money on this transaction.

DOM requirements:

• Cart shows 1x fa-3 with effective price of ~$39.30 after 5 stacked discounts.

• Savings breakdown shows all 5 components.

• Nothing in the DOM needs to declare 'margin floor violated' — the scanner detects this by comparing to config.

How to verify:

• Navigate to URL. Cart shows the stacked discount taking price below the config's margin floor.

• Tag captures CartStateSignal. Scanner reads it, cross-references demo_config.margin_floors_by_category['fashion'] = 0.40, detects violation.

════════════════════════════════════════════════════════════

Pattern 2 — Unreconciled Headline Claims (Scenarios 2.1-2.5)

────────────────────────────────────────────────────────────

Scenario 2.1  ·  Homepage hero claim exceeds tile max

Pattern: Unreconciled Headline Claims

Trigger URL:

/index.html?demo=hero-claim-mismatch

What should render:

Homepage hero banner reads: 'UP TO 35% OFF ELECTRONICS'. Electronics tiles below the hero (in trending or featured section) show discounts of 17%, 19%, 20%, 22%, and 25% — the maximum is 25%. No tile reaches 35%.

DOM requirements:

• Hero banner has data-module-type='hero' and headline text 'UP TO 35% OFF ELECTRONICS'.

• Hero contains a ClaimSignal-worthy element: text 'UP TO 35% OFF' with data-claim-percent='35' and data-claim-scope='electronics'.

• Electronics tiles displayed below (5-6 tiles) all show discount % less than 35 — pull from products.json electronics section (max there is 29% for NovaPeak, but for the demo cap the featured tiles at 25%).

How to verify:

• Navigate to URL. Hero clearly says '35% OFF ELECTRONICS' but visible tiles max at ~25%.

• Tag captures ClaimSignal (claim.value.percent=35, claim.scope='electronics') AND TileSignals for the electronics tiles with max discount 25%.

────────────────────────────────────────────────────────────

Scenario 2.2  ·  Free-shipping threshold disagreement (header vs cart nudge)

Pattern: Unreconciled Headline Claims

Trigger URL:

/cart.html?demo=threshold-disagreement

What should render:

Header top-bar says 'Free delivery above $35' (baseline Shopora text). Cart has 1x Chapter&Verse Poetry Collection (bo-3, $12.99) and 1x Northwind Cookbook (bo-4, $19.99), subtotal $32.98. Cart nudge message says 'Add $8 more for free shipping.' Math should be $35 - $32.98 = $2.02, not $8. The nudge threshold value ($40.98 implied) disagrees with header's $35 claim.

DOM requirements:

• Header contains claim 'Free delivery above $35' — data-claim-type='free_shipping' data-claim-threshold='35'.

• Cart shows subtotal $32.98.

• Cart nudge shows 'Add $8 more for free shipping' — data-threshold-nudge-value='40.98' (or similar mismatched value).

How to verify:

• Navigate to URL. Header says $35, cart nudge implies threshold is $40.98. Visible contradiction.

• Tag captures both values. Scanner detects mismatch.

────────────────────────────────────────────────────────────

Scenario 2.3  ·  Category banner 'SAVE UP TO 50%' with no tile at 50%

Pattern: Unreconciled Headline Claims

Trigger URL:

/category.html?category=electronics&demo=category-claim-mismatch

What should render:

Electronics category page displays a large banner at the top reading: 'SAVE UP TO 50% ON ELECTRONICS!' The tiles below (all 12 electronics products) have discount percentages ranging from 17% to 29% (per products.json). Max discount is 29%. No tile at or near 50%.

DOM requirements:

• Category page has a banner module data-module-type='banner' with claim 'SAVE UP TO 50%' data-claim-percent='50'.

• All 12 electronics tiles display with their actual discount percentages from products.json.

How to verify:

• Navigate to URL. Banner says '50%' but tiles max at 29%.

• Tag captures ClaimSignal (percent=50) and TileSignals for all 12 tiles with max discount 29%.

────────────────────────────────────────────────────────────

Scenario 2.4  ·  Countdown 'Deal of the Day' with no actual deal

Pattern: Unreconciled Headline Claims

Trigger URL:

/index.html?demo=urgency-no-deal

What should render:

The homepage 'Deal of the Day' section (existing on Shopora) shows a live countdown timer. In this scenario, the featured product in that section is Belfry Bath Towel Set (ho-5) shown WITHOUT any discount — regular price $44.99, no old_price shown, no discount badge. The countdown says 'Ends in 09:42:18' but there's no actual deal on the product.

DOM requirements:

• 'Deal of the Day' section has countdown timer active.

• The featured product tile in that section shows Belfry Bath Towel Set at $44.99 with no strikethrough price, no discount badge.

How to verify:

• Navigate to URL. Countdown running, but featured product has no deal price.

• Tag captures ModuleSignal (module_type='countdown') and TileSignal for the featured product with discount.percent=null and old_price=null.

────────────────────────────────────────────────────────────

Scenario 2.5  ·  Newsletter promise vs loyalty tier disagreement

Pattern: Unreconciled Headline Claims

Trigger URL:

/index.html?demo=newsletter-loyalty-mismatch

What should render:

Homepage newsletter signup section reads: 'Deals worth opening your inbox for. Get weekly price drops, new arrivals and member-only 20% off deals.' Elsewhere on the same page, the Shopora Plus loyalty section reads: 'Shopora Plus: extra 5% off.' Two different promises about what members get.

DOM requirements:

• Newsletter section has module with claim 'member-only 20% off' — data-claim-percent='20' data-claim-scope='members'.

• Loyalty section has module with claim 'Shopora Plus: extra 5% off' — data-claim-percent='5' data-claim-scope='plus_members'.

How to verify:

• Navigate to URL. Both promises visible on the same page. Different values.

• Tag captures both ClaimSignals. Scanner detects the mismatch.

════════════════════════════════════════════════════════════

Pattern 3 — Brand Over-Concentration (Scenarios 3.1-3.5)

────────────────────────────────────────────────────────────

Scenario 3.1  ·  Homepage trending row dominated by VoltMax

Pattern: Brand Over-Concentration

Trigger URL:

/index.html?demo=trending-brand-dominance

What should render:

Homepage 'Trending products' section shows 10 tiles. Six of them are VoltMax brand. Order (positions 1-10): el-1 (VoltMax Laptop), el-4 (VoltMax Smartwatch), el-2 (PulseTune Headphones), el-7 (VoltMax Tablet), el-10 (VoltMax Mouse), fa-1 (Luna Tee), el-11 (IronCore SSD, but re-brand as VoltMax for this scenario ONLY — override brand attribute to 'VoltMax'), ho-1 (OakLine Coffee Table), el-12 (ClearWave Hub — override to 'VoltMax'), bo-1 (Chapter&Verse Novel). VoltMax count: 6 of 10 = 60%.

DOM requirements:

• Trending row shows exactly 10 tiles in the order above.

• Six tiles have data-brand='VoltMax'.

• Each tile has data-position set to its 1-10 position.

How to verify:

• Navigate to URL. Visually count VoltMax tiles in trending row = 6.

• Tag captures TileSignals with brand for each — 6 have brand=VoltMax.

────────────────────────────────────────────────────────────

Scenario 3.2  ·  Electronics category dominated by PulseTune (sponsored + organic)

Pattern: Brand Over-Concentration

Trigger URL:

/category.html?category=electronics&demo=pulsetune-dominance

What should render:

Electronics category page. Top 3 positions are sponsored, all PulseTune: el-2 (PulseTune Headphones, sponsored), el-3 (PulseTune Earbuds, sponsored), el-5 (PulseTune Speaker, sponsored). Next 8 organic positions include el-8 (PulseTune Soundbar), el-1 (VoltMax Laptop), el-6 (StreamHub Stick), el-4 (VoltMax Smartwatch), el-7 (VoltMax Tablet), el-9 (NovaPeak Charger), el-11 (IronCore SSD), el-12 (ClearWave Hub). PulseTune total: 4 of 11 shown (3 sponsored + 1 organic). With sponsored weighted 2x: 6 of 14 effective positions = ~43%.

DOM requirements:

• First 3 tiles have data-sponsored='true' AND data-brand='PulseTune'.

• Tiles 4-11 are organic (data-sponsored='false') with brand distribution as specified.

• Sponsored tiles visually display 'Sponsored' badge.

How to verify:

• Navigate to URL. Top 3 tiles clearly labeled 'Sponsored' and all PulseTune.

• Tag captures TileSignals with sponsored flag and brand.

────────────────────────────────────────────────────────────

Scenario 3.3  ·  Search results brand collapse for 'wireless headphones'

Pattern: Brand Over-Concentration

Trigger URL:

/search.html?q=wireless+headphones&demo=brand-collapse

Note:

This requires you to build a search results page at /search.html (this doesn't exist in Shopora today). Structure: reads ?q= parameter, displays 'Showing results for "wireless headphones"' heading, shows a grid of product tiles.

What should render:

Search results page for 'wireless headphones'. 10 result tiles. 8 are PulseTune (all 5 PulseTune SKUs, plus 3 fabricated variants: PulseTune Sport Earbuds, PulseTune Studio Headphones, PulseTune Kids Headphones — add these as demo-only products in products.json OR just render as ad-hoc tiles in the search page). The other 2 tiles: VoltMax Gaming Headset, StreamHub Bluetooth Speaker. PulseTune 8 of 10 = 80% concentration.

DOM requirements:

• Search results page reads ?q= param and displays it in heading: 'Showing results for "wireless headphones"'.

• Body element has data-page-type='search'.

• 10 result tiles with 8 having data-brand='PulseTune'.

How to verify:

• Navigate to URL. Search results page loads with heading echoing 'wireless headphones'.

• Visually count PulseTune tiles = 8.

────────────────────────────────────────────────────────────

Scenario 3.4  ·  Cart recommendations single-brand cross-sell

Pattern: Brand Over-Concentration

Trigger URL:

/cart.html?demo=cart-recs-single-brand

What should render:

Cart has 1x VoltMax Laptop Pro (el-1) already in cart. Below the cart, the 'You might also like' recommendation section shows 4 tiles, ALL VoltMax brand: el-4 (VoltMax Smartwatch), el-7 (VoltMax Tablet), el-10 (VoltMax Gaming Mouse), and one more fabricated 'VoltMax Laptop Sleeve' (add as ad-hoc tile). Zero cross-brand diversification despite many complementary products from other brands in the catalog.

DOM requirements:

• Cart contains VoltMax Laptop (el-1) as line item.

• Recommendations section has data-module-type='recommendations' data-parent-context='cart:el-1'.

• All 4 recommendation tiles have data-brand='VoltMax'.

How to verify:

• Navigate to URL. Cart has 1 item. Recs below all say VoltMax.

• Tag captures parent context + 4 tiles all same brand.

────────────────────────────────────────────────────────────

Scenario 3.5  ·  Fashion category dominated by Luna

Pattern: Brand Over-Concentration

Trigger URL:

/category.html?category=fashion&demo=luna-dominance

What should render:

Fashion category page. Top 6 positions: fa-1 (Luna Tee), fa-2 (Luna Denim Jacket), fa-4 (Luna Sweater), fa-5 (Luna Jeans), fa-7 (Luna Handbag), fa-3 (MetroStride Running Shoes). Luna count in top 6: 5. Next 4 positions: fa-6 (MetroStride Socks), fa-8 (Sable&Co Belt), fa-9 (Meridian Sunglasses), fa-10 (MetroStride Windbreaker).

DOM requirements:

• Fashion category page shows 10 tiles.

• First 5 of top 6 have data-brand='Luna'.

How to verify:

• Navigate to URL. First 6 positions clearly Luna-dominant.

• Tag captures TileSignals showing Luna in 5 of top 6.

════════════════════════════════════════════════════════════

Pattern 4 — Promise-to-Price Gap (Scenarios 4.1-4.5)

────────────────────────────────────────────────────────────

Scenario 4.1  ·  Category banner promises 25% off, PDP shows 10%

Pattern: Promise-to-Price Gap

Trigger flow:

Step 1: Navigate to /category.html?category=electronics&demo=category-promise-gap
Step 2: Click on the specific SKU el-1 (VoltMax Laptop Pro)
Step 3: Land on /pdp.html?sku=el-1&demo=promise-gap-destination

What should render:

Category page has a banner: 'UP TO 25% OFF ALL ELECTRONICS'. The tile for el-1 (VoltMax Laptop Pro) shows 25% discount badge visually. But when user clicks through to the PDP (/pdp.html?sku=el-1&demo=promise-gap-destination), the PDP shows only 10% off (price $1,619.99 from $1,799.99). The category banner and tile promised 25% but PDP delivers only 10%. Fine print on PDP: 'Excluded from category promo — new model.'

DOM requirements:

• Category page: banner data-claim-percent='25' data-claim-scope='electronics'.

• Category page tile for el-1: badge showing '25% OFF' (visually promises 25%).

• PDP page for el-1 with ?demo=promise-gap-destination: shows only 10% off ($1,619.99).

• PDP shows small text 'Excluded from category promo — new model' below the price.

How to verify:

• Navigate through the flow. Category page shows 25% promise; PDP shows 10% delivered.

• Tag captures ClaimSignal on category page AND TileSignal on PDP — both must include the same SKU for the scanner to correlate.

────────────────────────────────────────────────────────────

Scenario 4.2  ·  BOGO badge with quiet exclusion at cart

Pattern: Promise-to-Price Gap

Trigger flow:

Step 1: /category.html?category=fashion&demo=bogo-promise
Step 2: See the fa-1 (Luna Tee) tile with 'Buy One Get One Free' badge
Step 3: /cart.html?demo=bogo-broken-cart

What should render:

Category page shows Luna Cotton Tee (fa-1) with 'BUY ONE GET ONE FREE' badge overlay. User clicks add-to-cart. Cart page shows 2x Luna Tees at $18.99 each = $37.98 subtotal. No BOGO discount applied. Small inline reason in cart: 'BOGO not applicable to sale items.'

DOM requirements:

• Category page tile for fa-1 has data-bogo='true' and visible 'Buy One Get One Free' badge.

• Cart page shows 2x fa-1 at full price ($37.98).

• Cart shows inline reason 'BOGO not applicable to sale items' near the fa-1 line item.

How to verify:

• Navigate through flow. Tile promises BOGO; cart delivers full price for both.

• Tag captures TileSignal.badges containing 'BOGO' or 'buy_x_get_y' on category page, AND CartStateSignal with 2x fa-1 at $37.98 and no BOGO discount in savings_display.

────────────────────────────────────────────────────────────

Scenario 4.3  ·  Free shipping claim contradicted by oversized surcharge

Pattern: Promise-to-Price Gap

Trigger URL:

/checkout.html?demo=shipping-oversized

What should render:

Cart/checkout has 1x OakLine Coffee Table (ho-1, $199.99). Header still shows 'Free delivery above $35' claim. Cart is $199.99 (well above threshold). Checkout page shows line: 'Oversized shipping fee: $9.99' — because home category items with weight/size are subject to oversized shipping per demo_config. Header still displays 'Free delivery above $35.' Customer sees contradictory information.

DOM requirements:

• Header displays 'Free delivery above $35' — data-claim-type='free_shipping' data-claim-threshold='35'.

• Cart/checkout has 1x ho-1 at $199.99.

• Checkout shipping line shows $9.99 oversized shipping fee with label 'Oversized shipping fee'.

How to verify:

• Navigate to URL. Header promises free shipping; checkout shows $9.99 charge.

• Tag captures both signals. Scanner detects that cart total exceeds threshold but shipping fee > 0.

────────────────────────────────────────────────────────────

Scenario 4.4  ·  Welcome code rejected for new customer

Pattern: Promise-to-Price Gap

Trigger flow:

Step 1: /index.html — homepage shows 'WELCOME10 — 10% off your first order' promo
Step 2: /cart.html?demo=welcome-code-rejected&code=WELCOME10
  (User is guest — should qualify. Code is rejected anyway.)

What should render:

Homepage has a promo module visible: 'NEW HERE? Use code WELCOME10 for 10% off your first order.' User (as guest) navigates to cart, applies WELCOME10. Cart shows the code in the promo field with data-promo-state='rejected' and inline message 'Invalid code. Please try again.' New customer's promo was rejected.

DOM requirements:

• Homepage promo module has data-module-type='promo' with claim text 'WELCOME10 — 10% off'.

• Cart promo field has data-promo-state='rejected' data-inline-reason='Invalid code'.

• Cart identity_summary is 'guest' (no ?identity= param).

How to verify:

• Navigate to URLs. Homepage promises code works for new customers; cart rejects it for a guest.

• Tag captures ClaimSignal on homepage AND CartStateSignal.promo_field.state='rejected' with the same code.

────────────────────────────────────────────────────────────

Scenario 4.5  ·  '$50 off orders over $200' but cart shows $30 discount

Pattern: Promise-to-Price Gap

Trigger flow:

Step 1: /index.html?demo=save50-promise — homepage shows the $50/$200 promo
Step 2: /cart.html?demo=save50-broken&code=SAVE50
  (Cart is $215, code applies $30 instead of $50)

What should render:

Homepage banner: '$50 OFF ORDERS OVER $200 with code SAVE50'. User builds cart to $215. Applies SAVE50 code. Cart shows: SAVE50 accepted, discount amount $30 (not $50). No inline reason given. Customer expected $50 off, got $30 off.

Cart contents to hit $215:

1x el-1 VoltMax Laptop Pro    $149.99  (price for this scenario, overriding catalog)
1x el-4 VoltMax Smartwatch      $65.00  (price for this scenario, overriding catalog)
Subtotal:                      $214.99  (~$215)
SAVE50 code applied:            -$30.00 (not -$50!)
Total:                         $184.99

DOM requirements:

• Homepage promo module: 'SAVE $50 ON ORDERS OVER $200' data-claim-amount='50' data-claim-min-order='200'.

• Cart has 2 items totaling $215.

• Promo field data-promo-state='accepted' data-applied-code='SAVE50', savings component 'SAVE50: -$30.00'.

How to verify:

• Navigate through flow. Promise: $50. Delivered: $30.

• Tag captures both. Scanner detects mismatch: promised $50, delivered $30.

════════════════════════════════════════════════════════════

Pattern 5 — Identity Handoff Failures (Scenarios 5.1-5.5)

────────────────────────────────────────────────────────────

Scenario 5.1  ·  Homepage recognized, cart page becomes guest

Pattern: Identity Handoff Failures

Trigger flow:

Step 1: /index.html?identity=logged-in&member_tier=plus
  (Header shows 'Hello, Rahul' + 'Shopora Plus')
Step 2: /cart.html?demo=identity-lost
  (Header shows 'Hello, guest' — session was lost)

What should render:

On the homepage with ?identity=logged-in, the header account chip shows 'Hello, Rahul' with 'Shopora Plus' member label. User navigates to /cart.html?demo=identity-lost. On the cart page, the header account chip reverts to 'Hello, guest' — no member tier, no identity. Same visit, same tab, but the identity was lost.

DOM requirements:

• Homepage: header has data-identity-state='recognized' data-member-tier='plus' data-customer-hash='...'.

• Cart page (with ?demo=identity-lost): header has data-identity-state='guest' — no member-tier, no customer-hash.

How to verify:

• Navigate through both URLs. Homepage shows recognized state; cart page shows guest state.

• Tag captures identity_summary.state='recognized' on homepage AND identity_summary.state='guest' on cart — same session_id.

────────────────────────────────────────────────────────────

Scenario 5.2  ·  Loyalty tier displayed inconsistently on same page

Pattern: Identity Handoff Failures

Trigger URL:

/checkout.html?identity=logged-in&member_tier=plus&demo=loyalty-inconsistent

What should render:

Checkout page. Header shows 'Hello, Rahul' with 'Shopora Plus' member chip. But the loyalty module on the checkout page (typically a prompt or benefit callout) reads: 'Not a member? Join Shopora Plus for 5% off.' Two components on the same page disagree about the shopper's identity.

DOM requirements:

• Header (header_chip component): data-identity-state='recognized' data-member-tier='plus'.

• Loyalty prompt module: data-component='prompt' data-identity-state='guest' with visible text 'Not a member? Join for 5% off.'

How to verify:

• Navigate to URL. Two identity indicators visible on same page, saying different things.

• Tag captures two separate IdentityStateSignals on the same capture — one 'recognized', one 'guest'.

────────────────────────────────────────────────────────────

Scenario 5.3  ·  Cart contents disappear across page navigation

Pattern: Identity Handoff Failures

Trigger flow:

Step 1: /index.html?demo=cart-has-2-items
  (Header cart icon shows '🛒 2')
Step 2: /category.html?category=electronics&demo=cart-lost
  (Header cart icon now shows '🛒 0')

What should render:

Homepage displays with header showing cart icon '🛒 2' (cart has 2 items). User navigates to electronics category page. Header cart icon now shows '🛒 0' — cart state was lost during navigation. No add-to-cart or remove events occurred between the two page loads.

DOM requirements:

• Homepage header: cart icon shows count '2' — data-cart-count='2'.

• Category page header: cart icon shows count '0' — data-cart-count='0'.

• No interaction events (add_to_cart, remove_from_cart) fired between the two page loads.

How to verify:

• Navigate through URLs. Cart count changes from 2 to 0 without any interaction.

• Tag captures CartStateSignal.item_count=2 on homepage and CartStateSignal.item_count=0 on category page — no interaction_events between them.

────────────────────────────────────────────────────────────

Scenario 5.4  ·  Wishlist icon disagrees with wishlist page

Pattern: Identity Handoff Failures

Trigger flow:

Step 1: /index.html?identity=logged-in&demo=wishlist-count-3
  (Header shows '♡ 3' — 3 wishlist items)
Step 2: /wishlist.html?demo=wishlist-empty
  (Wishlist page shows empty state, 'Sign in to see your wishlist')

Note:

Requires new page /wishlist.html. Simple page — either shows wishlist items or an empty-state prompt.

What should render:

Homepage (identity=logged-in) header shows wishlist icon '♡ 3' — indicates 3 saved items. User clicks wishlist icon, navigates to /wishlist.html. Wishlist page shows empty state: 'Sign in to see your wishlist' — even though the user WAS logged in on the previous page. The wishlist page lost the session.

DOM requirements:

• Homepage header: wishlist icon element with data-wishlist-count='3'.

• Wishlist page: shows empty state with text 'Sign in to see your wishlist' and data-page-type='wishlist'.

How to verify:

• Navigate through URLs. Homepage says 3 wishlist items; wishlist page says empty/not signed in.

────────────────────────────────────────────────────────────

Scenario 5.5  ·  Member identity present, member pricing not applied

Pattern: Identity Handoff Failures

Trigger URL:

/cart.html?identity=logged-in&member_tier=plus&demo=member-pricing-missing

What should render:

Cart page. Header clearly shows 'Hello, Rahul' with 'Shopora Plus · 450 points · 50 from Gold' member chip. Cart has 1x el-2 PulseTune Headphones ($89.99). Cart savings breakdown shows NO member discount line. Member is identified but member pricing is not applied. Cart total: $89.99 (should be $85.49 with 5% member discount).

DOM requirements:

• Header shows full member state: data-identity-state='recognized' data-member-tier='plus' data-loyalty-balance='450'.

• Cart line: 1x el-2 at $89.99.

• Cart savings breakdown: empty or has no 'Shopora Plus' component.

• Cart total: $89.99 (not $85.49).

How to verify:

• Navigate to URL. Header says member; cart shows regular pricing.

• Tag captures identity_summary.member_tier='plus' AND CartStateSignal without a loyalty discount component.

════════════════════════════════════════════════════════════

Part 4 — Testing and handoff checklist

4.1 — Per-scenario verification

For each of the 25 scenarios, run through this checklist before marking it complete:

1. Navigate to the trigger URL. Does the page render without errors (check DevTools console)?

2. Does the page visually display what the scenario spec says it should? (Take a screenshot.)

3. Do all required data attributes exist on the required elements? (Inspect in DevTools.)

4. Run the tag against the page. Does the tag emit all expected signals? (Check the payload.)

5. Save the trigger URL, screenshot, and captured payload to a test log for the scenario.

4.2 — Cross-scenario verification

1. Confirm all 25 URLs load successfully without JavaScript errors.

2. Confirm the tag captures the correct page_type for each scenario URL.

3. Confirm session_id is visit-stable — navigate through a multi-step scenario (like 4.1 category → PDP) and confirm the same session_id appears on both captures.

4. Run a quick smoke test on each of the four base pages (/index, /category, /cart, /checkout) WITHOUT demo params to confirm baseline Shopora behavior wasn't broken by the demo router.

4.3 — Handoff criteria to the scanner team

When you're ready to hand this off to the scanner + policy engine team, package the following:

• The 25 trigger URLs, labeled by scenario ID.

• A test log with, for each scenario: the URL, a screenshot of the rendered page, and the raw JSON payload the tag captured.

• Any deviations from this spec you made and why (e.g., 'used $39.30 instead of $39.99 for margin floor scenario because floating-point comparison').

• A short (1-page) note on what you found confusing or ambiguous in this spec, so it can be improved for the next hand-off.

4.4 — What to bring to RC and the advisor

Once you complete Part 2 (foundation) and any 3 scenarios, schedule a review before continuing. RC or Sravan should confirm:

• Foundation is solid before you build 22 more scenarios on top of it.

• The 3 scenarios you built match the intent (not just the literal spec) — sometimes intent is unclear and worth catching early.

• The data attributes you're using match what the tag actually looks for.

Don't build all 25 in one go without a review checkpoint. If you build 25 scenarios with the wrong data attributes, that's 25 things to fix. If you build 3 with wrong attributes, that's 3 things to fix plus a corrected pattern for the remaining 22.

════════════════════════════════════════════════════════════

End of Shopora Demo Build Spec v1.0. Companion doc: AIORA JS Tag Demo — End-to-End Strategy and Execution (defines the WHY and WHAT). Questions or ambiguities: bring to RC before making assumptions.